HirQube

AI-Powered Global Job Platform

COMPLETE BUILD GUIDE

Day-by-Day Blueprint: From Setup to Production

Version 2.0  |  March 2026

| 30 Days Total Duration | 4 Phases Development Phases | 1M+ Jobs Target |
| --- | --- | --- |

Tech Stack: FastAPI • Firebase • React • Flutter • Python AI • AWS

PROJECT OVERVIEW & MASTER ARCHITECTURE

What You Are Building

HirQube is a next-generation AI-powered global job, internship, and hiring platform. It goes beyond LinkedIn, Indeed, and Glassdoor by combining real-time job aggregation from 8+ sources, an AI-driven ATS scoring engine, a Neural Interview System, intelligent resume parser, skill gap analyzer, and a full recruiter verification system — all on one platform.

Current State of Your Codebase (Analyzed)

Your HirQube-main project has: Node.js/Express backend, Firebase Firestore DB, 7 job source services (Adzuna, RemoteOK, GitHub, StackOverflow, Dev.to, LinkedIn scraper, Indeed via Adzuna), a React frontend with job cards and detail modal, and a daily cron scheduler. The Job.js model is still in Mongoose format — needs migration to Python/FastAPI.

| What You Have ✅ | What Needs Building 🔨 |
| --- | --- |
| Express + Firebase backend | FastAPI Python backend (AI-ready) |
| 7 job source integrations | 3 more sources (Jooble, Internshala, Reed) |
| Daily cron job scheduler | Airflow distributed pipeline |
| React job cards UI | Full jobseeker/recruiter dashboards |
| Company logo fetching | Company intelligence (funding, Glassdoor, HR profiles) |
| Fingerprint deduplication | ATS scoring engine + Resume parser |
| Basic job search | AI recommendations + skill gap analysis |
|  | Neural Interview Engine |
|  | Flutter mobile app |
|  | Full authentication (OTP, Google, OAuth) |

Full System Architecture

┌──────────────────────────────────────────────────────────────────┐

│                     HIRQUBE PLATFORM                            │

├──────────────┬───────────────┬──────────────┬───────────────────┤

│  React Web   │  Flutter App  │  Admin Panel │  Recruiter Portal │

│  (Frontend)  │  (Mobile)     │  (React)     │  (React)          │

├──────────────┴───────────────┴──────────────┴───────────────────┤

│                    API GATEWAY (FastAPI)                         │

├──────────────┬───────────────┬──────────────┬───────────────────┤

│  Auth API    │  Jobs API     │  AI API      │  Interview API    │

│  /auth/*     │  /jobs/*      │  /ai/*       │  /interview/*     │

├──────────────┴───────────────┴──────────────┴───────────────────┤

│                    AI LAYER (Python)                             │

│  SpaCy NLP  │  Sentence-Transformers  │  PyTorch  │  Claude API  │

├─────────────────────────────┬────────────────────────────────────┤

│  DATA PIPELINE              │  SCRAPING SYSTEM                  │

│  Airflow + Redis + Celery   │  Scrapy + rotating proxies        │

├─────────────────────────────┴────────────────────────────────────┤

│                    DATABASE LAYER                                │

│  Firebase Firestore (main)  │  Redis Cache  │  Algolia Search   │

└──────────────────────────────────────────────────────────────────┘

Master 30-Day Schedule

| Days | Phase / Focus | Key Deliverable | Result |
| --- | --- | --- | --- |
| Day 1–3 | Foundation & Job APIs | FastAPI + 8 sources | 500+ jobs/day |
| Day 4–6 | Auth + DB Schema | Firebase 100+ collections | Full auth flow |
| Day 7–9 | Company Intelligence | Logos, HR profiles, funding | Rich job data |
| Day 10–13 | AI Core (ATS + Resume) | ATS 0-100, parser, gaps | AI scoring live |
| Day 14–17 | Frontend Dashboards | Jobseeker + Recruiter UI | Full UI ready |
| Day 18–21 | AI Interview Engine | Neural Interview + scoring | AI interviews live |
| Day 22–25 | Flutter Mobile + Notifications | iOS/Android app | Mobile ready |
| Day 26–30 | Scaling + AWS Deployment | Production ready | LIVE 🚀 |

DAY 1 — Foundation Setup & FastAPI Backend

Goal: Migrate from Node.js/Express to Python/FastAPI, set up project structure, configure Firebase, and get first API endpoint running

| Task | Output |
| --- | --- |
| Environment setup + Python venv | Virtual env running |
| FastAPI project structure | Folder skeleton ready |
| Firebase Admin SDK config | DB connection live |
| First /health + /jobs endpoints | API returning data |
| Port Adzuna service to Python | 500 jobs fetching |

STEP 1: Install Python & Create Project

1.1 Install Required Tools

Install Python 3.11+, pip, virtualenv, and Git if not already installed. On Windows use WSL2 (Ubuntu) for best compatibility.

# Windows (WSL2) or Ubuntu/macOS

sudo apt update && sudo apt install python3.11 python3-pip python3-venv git -y

# Verify installation

python3 --version   # Should show 3.11+

pip3 --version

1.2 Create Project Structure

# Create the full HirQube directory structure

mkdir -p hirqube/{backend,frontend,mobile,ai,scraper,infra}

cd hirqube/backend

# Create Python virtual environment

python3 -m venv venv

source venv/bin/activate        # Linux/Mac

# venv\Scripts\activate         # Windows

1.3 Project Folder Structure

hirqube/

├── backend/                    ← FastAPI Python backend

│   ├── app/

│   │   ├── main.py             ← Entry point

│   │   ├── config.py           ← Settings + env vars

│   │   ├── database.py         ← Firebase connection

│   │   ├── models/             ← Pydantic schemas

│   │   ├── routers/            ← API route handlers

│   │   ├── services/           ← Job API integrations

│   │   ├── ai/                 ← AI engine modules

│   │   └── scheduler/          ← Cron / Airflow tasks

│   ├── requirements.txt

│   └── .env

├── frontend/                   ← React webapp

├── mobile/                     ← Flutter app

└── scraper/                    ← Scrapy spiders

STEP 2: Install All Python Dependencies

2.1 Create requirements.txt

Save this as backend/requirements.txt — this is your complete dependency list for the entire project:

# Web Framework

fastapi==0.109.0

uvicorn[standard]==0.27.0

python-multipart==0.0.6

# Firebase

firebase-admin==6.4.0

# HTTP Requests

httpx==0.26.0

aiohttp==3.9.1

requests==2.31.0

# AI & NLP

spacy==3.7.2

transformers==4.37.0

sentence-transformers==2.3.1

torch==2.1.2

scikit-learn==1.4.0

numpy==1.26.3

pandas==2.1.4

# Resume Parsing

pypdf2==3.0.1

python-docx==1.1.0

pdfplumber==0.10.3

# Auth

python-jose[cryptography]==3.3.0

passlib[bcrypt]==1.7.4

# Caching

redis==5.0.1

# Scheduler

apscheduler==3.10.4

# Utilities

python-dotenv==1.0.0

pydantic==2.5.3

pydantic-settings==2.1.0

# Install all

pip install -r requirements.txt

# Download SpaCy English model

python -m spacy download en_core_web_lg

STEP 3: Configure Firebase

3.1 Firebase Project Setup

- Go to https://console.firebase.google.com

- Click 'Create Project' → name it 'hirqube-prod'

- Enable Firestore Database → Start in production mode

- Go to Project Settings → Service Accounts

- Click 'Generate new private key' → download JSON

- Rename to 'firebase-service-account.json'

- Place in backend/ folder (NEVER commit this to Git!)

3.2 Create .env File

# backend/.env

# Firebase

FIREBASE_SERVICE_ACCOUNT=./firebase-service-account.json

FIREBASE_PROJECT_ID=hirqube-prod

# Job APIs

ADZUNA_APP_ID=your_adzuna_app_id

ADZUNA_APP_KEY=your_adzuna_app_key

JOOBLE_API_KEY=your_jooble_key

RAPIDAPI_KEY=your_rapidapi_key

# AI

ANTHROPIC_API_KEY=your_claude_api_key

# Redis Cache

REDIS_URL=redis://localhost:6379

# Auth

SECRET_KEY=your-super-secret-jwt-key-change-this

ALGORITHM=HS256

ACCESS_TOKEN_EXPIRE_MINUTES=1440

3.3 database.py — Firebase Connection

# backend/app/database.py

import firebase_admin

from firebase_admin import credentials, firestore

from app.config import settings

def init_firebase():

if not firebase_admin._apps:

cred = credentials.Certificate(settings.FIREBASE_SERVICE_ACCOUNT)

firebase_admin.initialize_app(cred)

return firestore.client()

db = init_firebase()

STEP 4: Create FastAPI Main App

4.1 main.py — Entry Point

# backend/app/main.py

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from app.database import db

from app.routers import jobs, auth, ai, interview

from app.scheduler.job_scheduler import start_scheduler

import uvicorn

app = FastAPI(

title='HirQube API',

description='AI-Powered Global Job Platform',

version='2.0.0'

)

app.add_middleware(CORSMiddleware,

allow_origins=['*'],

allow_methods=['*'],

allow_headers=['*']

)

app.include_router(jobs.router, prefix='/api/jobs', tags=['Jobs'])

app.include_router(auth.router, prefix='/api/auth', tags=['Auth'])

app.include_router(ai.router, prefix='/api/ai', tags=['AI'])

@app.on_event('startup')

async def startup():

start_scheduler()

print('HirQube API running. Docs: http://localhost:8000/docs')

@app.get('/api/health')

async def health():

return {'status': 'live', 'version': '2.0', 'db': 'Firebase'}

if __name__ == '__main__':

uvicorn.run('main:app', host='0.0.0.0', port=8000, reload=True)

Run and Test

cd backend

source venv/bin/activate

uvicorn app.main:app --reload --port 8000

# Test in browser:

# http://localhost:8000/api/health

# http://localhost:8000/docs    ← Swagger UI auto-generated!

END OF DAY 1 CHECKLIST: FastAPI running ✅  Firebase connected ✅  /docs Swagger UI working ✅  .env configured ✅

💡 TIP: Your existing Node.js backend in HirQube-main still works. Keep it running on port 5000 while you build the Python backend on port 8000. You can migrate gradually.

DAY 2 — Multiple Job APIs (500+ Jobs/Day)

Goal: Integrate 8+ real job APIs in Python. Port your existing Node.js services (Adzuna, RemoteOK, GitHub, Dev.to) and add 4 new powerful sources (Jooble, Reed, LinkedIn via RapidAPI, Internshala)

| Task | Output |
| --- | --- |
| Port Adzuna + RemoteOK to Python | 2 sources live |
| Add Jooble + Reed APIs | 4 sources live |
| Add LinkedIn + Indeed (RapidAPI) | 6 sources live |
| Add Internshala + GitHub Jobs | 8 sources live |
| Deduplication + unified scheduler | 500+ jobs/day |

API KEYS TO GET (Do This First)

Sign up for these APIs BEFORE starting. Most are free tier. Get keys now while coding — some take minutes to activate.

| Source | Where to Get Key | Free Tier |
| --- | --- | --- |
| Adzuna | developer.adzuna.com | 50 req/min FREE |
| Jooble | jooble.org/api (email them) | FREE — email request |
| Reed.co.uk | reed.co.uk/developers/jobseeker | FREE registration |
| RemoteOK | remoteok.com/api (no auth needed) | Fully FREE, no key |
| LinkedIn (RapidAPI) | rapidapi.com → search 'LinkedIn Jobs' | 500 req/mo free |
| Indeed (RapidAPI) | rapidapi.com → search 'Indeed Jobs' | 500 req/mo free |
| Internshala | Scrape via Scrapy (Day 3 covers this) | FREE scraping |

STEP 1: Unified Job Schema (Pydantic Model)

All 8 job sources return different field names. This Pydantic model normalizes everything into one standard format.

# backend/app/models/job.py

from pydantic import BaseModel, HttpUrl

from typing import Optional, List

from datetime import datetime

class JobSchema(BaseModel):

# Core

title: str

company: str

location: str

description: str = ''

requirements: str = ''

apply_url: str

source: str

source_id: Optional[str] = None

fingerprint: Optional[str] = None

# Dates

posted_date: Optional[datetime] = None

last_date: Optional[datetime] = None   # Application deadline

# Salary

salary_min: Optional[float] = None

salary_max: Optional[float] = None

salary_currency: str = 'USD'

salary_display: Optional[str] = None

# Job Type

job_type: str = 'full-time'      # full-time/part-time/contract/internship

is_remote: bool = False

experience_level: str = 'mid'    # entry/mid/senior/lead

# Company Intelligence

company_logo: Optional[str] = None

company_domain: Optional[str] = None

company_linkedin: Optional[str] = None

company_size: Optional[str] = None

company_funding: Optional[str] = None

company_founded: Optional[int] = None

glassdoor_rating: Optional[float] = None

# Recruiter

recruiter_name: Optional[str] = None

recruiter_linkedin: Optional[str] = None

hr_team: List[dict] = []

# Skills

required_skills: List[str] = []

tech_stack: List[str] = []

created_at: datetime = datetime.utcnow()

STEP 2: Adzuna Service (Python Port)

# backend/app/services/adzuna_service.py

import httpx, hashlib

from app.config import settings

from app.models.job import JobSchema

from datetime import datetime

from typing import List

async def fetch_adzuna_jobs(keyword='developer', country='us', count=50) -> List[JobSchema]:

url = f'https://api.adzuna.com/v1/api/jobs/{country}/search/1'

params = {

'app_id': settings.ADZUNA_APP_ID,

'app_key': settings.ADZUNA_APP_KEY,

'results_per_page': count,

'what': keyword,

'content-type': 'application/json'

}

async with httpx.AsyncClient(timeout=15) as client:

r = await client.get(url, params=params)

data = r.json()

jobs = []

for j in data.get('results', []):

fp_str = f"{j.get('title','')}|{j.get('company',{}).get('display_name','')}|{j.get('location',{}).get('display_name','')}"

fingerprint = hashlib.sha256(fp_str.lower().encode()).hexdigest()

sal_min = j.get('salary_min')

sal_max = j.get('salary_max')

jobs.append(JobSchema(

title=j.get('title',''),

company=j.get('company',{}).get('display_name','Unknown'),

location=j.get('location',{}).get('display_name',''),

description=j.get('description',''),

apply_url=j.get('redirect_url',''),

source='adzuna',

source_id=str(j.get('id','')),

fingerprint=fingerprint,

posted_date=datetime.fromisoformat(j['created']).replace(tzinfo=None) if j.get('created') else None,

salary_min=float(sal_min) if sal_min else None,

salary_max=float(sal_max) if sal_max else None,

salary_display=f'${sal_min:,.0f} – ${sal_max:,.0f}' if sal_min and sal_max else None,

))

return jobs

STEP 3: Jooble Service (New Source)

# backend/app/services/jooble_service.py

import httpx, hashlib

from app.config import settings

from app.models.job import JobSchema

from datetime import datetime

from typing import List

JOOBLE_URL = 'https://jooble.org/api/{key}'

async def fetch_jooble_jobs(keyword='developer', location='United States', count=50) -> List[JobSchema]:

url = JOOBLE_URL.format(key=settings.JOOBLE_API_KEY)

payload = {'keywords': keyword, 'location': location, 'page': '1', 'ResultOnPage': count}

async with httpx.AsyncClient(timeout=15) as client:

r = await client.post(url, json=payload)

data = r.json()

jobs = []

for j in data.get('jobs', []):

fp_str = f"{j.get('title','')}|{j.get('company','')}|{j.get('location','')}"

fingerprint = hashlib.sha256(fp_str.lower().encode()).hexdigest()

jobs.append(JobSchema(

title=j.get('title',''),

company=j.get('company',''),

location=j.get('location',''),

description=j.get('snippet',''),

apply_url=j.get('link',''),

source='jooble',

source_id=str(j.get('id','')),

fingerprint=fingerprint,

salary_display=j.get('salary'),

posted_date=datetime.fromisoformat(j['updated']) if j.get('updated') else None,

))

return jobs

STEP 4: RapidAPI (LinkedIn + Indeed)

# backend/app/services/rapidapi_service.py

import httpx, hashlib

from app.config import settings

from app.models.job import JobSchema

from typing import List

HEADERS = {

'X-RapidAPI-Key': settings.RAPIDAPI_KEY,

'X-RapidAPI-Host': 'linkedin-job-search-api.p.rapidapi.com'

}

async def fetch_linkedin_rapidapi(keyword='developer', location='United States') -> List[JobSchema]:

url = 'https://linkedin-job-search-api.p.rapidapi.com/active-jd'

params = {'title': keyword, 'location': location, 'count': '50'}

async with httpx.AsyncClient(timeout=20) as client:

r = await client.get(url, headers=HEADERS, params=params)

data = r.json()

jobs = []

for j in data.get('data', []):

fp_str = f"{j.get('title','')}|{j.get('company','')}|{j.get('location','')}"

fingerprint = hashlib.sha256(fp_str.lower().encode()).hexdigest()

jobs.append(JobSchema(

title=j.get('title',''),

company=j.get('company',''),

location=j.get('location',''),

description=j.get('description',''),

apply_url=j.get('job_url',''),

source='linkedin',

source_id=j.get('id'),

fingerprint=fingerprint,

recruiter_name=j.get('hiring_manager_name'),

recruiter_linkedin=j.get('hiring_manager_linkedin'),

company_linkedin=j.get('company_linkedin_url'),

))

return jobs

STEP 5: Aggregator Service (All Sources)

# backend/app/services/job_aggregator.py

import asyncio, logging

from app.services.adzuna_service import fetch_adzuna_jobs

from app.services.jooble_service import fetch_jooble_jobs

from app.services.remoteok_service import fetch_remoteok_jobs

from app.services.rapidapi_service import fetch_linkedin_rapidapi

from app.database import db

from app.models.job import JobSchema

KEYWORDS = ['software engineer','data scientist','product manager',

'react developer','python developer','devops','UI/UX']

LOCATIONS = ['us','gb','in','ca','au']

async def sync_all_jobs():

total_new = 0

total_dup = 0

for keyword in KEYWORDS:

tasks = [

fetch_adzuna_jobs(keyword, 'us'),

fetch_adzuna_jobs(keyword, 'gb'),

fetch_adzuna_jobs(keyword, 'in'),

fetch_jooble_jobs(keyword),

fetch_remoteok_jobs(keyword),

fetch_linkedin_rapidapi(keyword),

]

results = await asyncio.gather(*tasks, return_exceptions=True)

all_jobs = []

for r in results:

if isinstance(r, list): all_jobs.extend(r)

for job in all_jobs:

inserted = await save_job_if_new(job)

if inserted: total_new += 1

else: total_dup += 1

logging.info(f'Sync complete: {total_new} new, {total_dup} duplicates')

return {'new': total_new, 'duplicates': total_dup}

async def save_job_if_new(job: JobSchema) -> bool:

existing = db.collection('jobs').where('fingerprint', '==', job.fingerprint).limit(1).get()

if existing: return False

db.collection('jobs').add(job.dict())

return True

END OF DAY 2: 8 job sources configured ✅  500+ jobs/day target reachable ✅  Deduplication working ✅  Unified JobSchema ✅

💡 TIP: You can test each service individually by calling the async function from a simple Python script before wiring it to the scheduler.

DAY 3 — Automated Scraping + Company Intelligence

Goal: Set up Scrapy spider for Internshala, automate the daily sync with APScheduler, enrich job data with company logos/size/funding/Glassdoor ratings, and extract recruiter & HR LinkedIn profiles

| Task | Output |
| --- | --- |
| Scrapy setup + Internshala spider | Internship data |
| APScheduler daily automation | Auto-sync at 2 AM |
| Company logo + size enrichment | Company profiles |
| Glassdoor ratings integration | Ratings on jobs |
| HR/Recruiter profile extraction | LinkedIn profiles |

STEP 1: Scrapy Setup

# Install Scrapy

pip install scrapy scrapy-splash selenium fake-useragent

# Create Scrapy project inside /scraper

cd hirqube/scraper

scrapy startproject hirqube_scrapers

cd hirqube_scrapers

Internshala Spider

# scraper/hirqube_scrapers/spiders/internshala.py

import scrapy

from datetime import datetime

class InternshalaSpider(scrapy.Spider):

name = 'internshala'

allowed_domains = ['internshala.com']

start_urls = ['https://internshala.com/internships/']

custom_settings = {

'DOWNLOAD_DELAY': 2,          # Be polite: 2 sec between requests

'CONCURRENT_REQUESTS': 2,

'ROBOTSTXT_OBEY': True,

'USER_AGENT': 'HirQube Job Aggregator (contact@hirqube.com)'

}

def parse(self, response):

for card in response.css('.internship_meta'):

yield {

'title': card.css('.profile a::text').get('').strip(),

'company': card.css('.company_name a::text').get('').strip(),

'location': card.css('.location_link::text').get('Remote').strip(),

'stipend': card.css('.stipend::text').get('').strip(),

'duration': card.css('.internship-other-details span::text').get('').strip(),

'apply_url': 'https://internshala.com' + card.css('.profile a::attr(href)').get(''),

'source': 'internshala',

'job_type': 'internship',

'scraped_at': datetime.utcnow().isoformat()

}

# Follow pagination

next_page = response.css('a.next::attr(href)').get()

if next_page:

yield response.follow(next_page, self.parse)

# Run the spider:

# scrapy crawl internshala -o internships.json

STEP 2: Daily Automation with APScheduler

# backend/app/scheduler/job_scheduler.py

from apscheduler.schedulers.asyncio import AsyncIOScheduler

from apscheduler.triggers.cron import CronTrigger

from app.services.job_aggregator import sync_all_jobs

import logging

scheduler = AsyncIOScheduler()

def start_scheduler():

# Daily at 2:00 AM UTC

scheduler.add_job(

sync_all_jobs,

CronTrigger(hour=2, minute=0),

id='daily_job_sync',

name='Sync all job sources',

replace_existing=True,

misfire_grace_time=3600   # Allow 1hr late start

)

# Hourly sync for fresh jobs (LinkedIn/RemoteOK only)

scheduler.add_job(

sync_fresh_jobs,

CronTrigger(minute=0),   # Every hour at :00

id='hourly_fresh_sync',

name='Hourly fresh job check'

)

scheduler.start()

logging.info('Scheduler started: daily at 2AM + hourly fresh sync')

STEP 3: Company Intelligence Enrichment

When a new job is saved, automatically enrich it with company details: logo, size, funding, Glassdoor rating, and LinkedIn HR profiles.

# backend/app/services/company_intelligence.py

import httpx

from typing import Optional, Dict

CLEARBIT_URL = 'https://company.clearbit.com/v2/companies/find'

LOGO_DEV_URL = 'https://img.logo.dev/{domain}?token=pk_free'

async def enrich_company(domain: str) -> Dict:

result = {}

# 1. Get company logo

result['company_logo'] = f'https://logo.clearbit.com/{domain}'

# 2. Get company details from Clearbit (free tier: 50 lookups/mo)

async with httpx.AsyncClient(timeout=10) as client:

try:

r = await client.get(CLEARBIT_URL,

params={'domain': domain},

headers={'Authorization': f'Bearer {settings.CLEARBIT_KEY}'}

)

if r.status_code == 200:

data = r.json()

result['company_size'] = data.get('metrics', {}).get('employeesRange')

result['company_funding'] = data.get('metrics', {}).get('raised')

result['company_founded'] = data.get('foundedYear')

result['company_linkedin'] = data.get('linkedin', {}).get('handle')

result['tech_stack'] = data.get('tech', [])[:10]

except Exception as e:

pass   # Clearbit failed, continue with what we have

return result

def extract_domain(url: str) -> Optional[str]:

from urllib.parse import urlparse

try:

return urlparse(url).netloc.replace('www.', '')

except:

return None

STEP 4: Application Deadline Extraction

Automatically extract 'last date to apply' from job descriptions using regex and NLP patterns.

# backend/app/utils/date_extractor.py

import re

from datetime import datetime

from typing import Optional

DATE_PATTERNS = [

r'apply by[:\s]+([\w\s,]+\d{4})',

r'deadline[:\s]+([\w\s,]+\d{4})',

r'last date[:\s]+([\w\s,]+\d{4})',

r'closing date[:\s]+([\w\s,]+\d{4})',

r'applications close[:\s]+([\w\s,]+\d{4})',

]

def extract_last_date(description: str) -> Optional[datetime]:

text = description.lower()

for pattern in DATE_PATTERNS:

match = re.search(pattern, text, re.IGNORECASE)

if match:

try:

raw_date = match.group(1).strip()

for fmt in ['%B %d, %Y', '%d %B %Y', '%Y-%m-%d', '%d/%m/%Y']:

try: return datetime.strptime(raw_date, fmt)

except: continue

except: pass

return None

END OF DAY 3: Scrapy spider running ✅  Auto-sync at 2AM daily ✅  Company logos + size + funding ✅  Application deadlines extracted ✅  HR LinkedIn profiles captured ✅

💡 TIP: For Glassdoor ratings: use RapidAPI's Glassdoor endpoint (search 'Glassdoor' on rapidapi.com). Store ratings in company_ratings Firestore collection and cache for 7 days.

DAYS 4–6 — Authentication System + Firebase Database Schema

Goal: Build complete auth (Email OTP, Google OAuth, Phone OTP), design the full Firebase schema with 100+ collections, and implement JWT token system

DAY 4 — Authentication System

Auth Flow Overview

HirQube supports 3 auth methods: (1) Email + Password + Verification Link, (2) Google OAuth2 Single Sign-On, (3) Phone Number + Firebase OTP SMS

Install Auth Dependencies

pip install python-jose[cryptography] passlib[bcrypt] google-auth

Auth Router — Email + Password

# backend/app/routers/auth.py

from fastapi import APIRouter, HTTPException, Depends

from fastapi.security import HTTPBearer

from pydantic import BaseModel, EmailStr

from passlib.context import CryptContext

from jose import jwt

from datetime import datetime, timedelta

from app.database import db

from app.config import settings

router = APIRouter()

pwd_ctx = CryptContext(schemes=['bcrypt'])

class RegisterRequest(BaseModel):

email: EmailStr

password: str

full_name: str

user_type: str   # 'jobseeker' or 'recruiter'

@router.post('/register')

async def register(req: RegisterRequest):

# Check if email exists

existing = db.collection('users').where('email','==',req.email).get()

if existing:

raise HTTPException(400, 'Email already registered')

user_id = db.collection('users').document().id

hashed_pw = pwd_ctx.hash(req.password)

user_data = {

'id': user_id,

'email': req.email,

'password_hash': hashed_pw,

'full_name': req.full_name,

'user_type': req.user_type,

'is_verified': False,

'created_at': datetime.utcnow().isoformat()

}

db.collection('users').document(user_id).set(user_data)

# TODO: Send verification email (Day 5)

return {'message': 'Registered. Check email to verify.', 'user_id': user_id}

@router.post('/login')

async def login(email: str, password: str):

users = db.collection('users').where('email','==',email).get()

if not users:

raise HTTPException(401, 'Invalid credentials')

user = users[0].to_dict()

if not pwd_ctx.verify(password, user['password_hash']):

raise HTTPException(401, 'Invalid credentials')

token = jwt.encode({

'sub': user['id'],

'type': user['user_type'],

'exp': datetime.utcnow() + timedelta(days=1)

}, settings.SECRET_KEY, algorithm='HS256')

return {'access_token': token, 'token_type': 'bearer'}

DAY 5 — Firebase Schema: 100+ Collections

Complete Firestore Schema

Firebase Firestore is a NoSQL document database. Each collection holds documents. Unlike SQL, Firebase is schema-less but you define it in your code via Pydantic models.

| Collection | Purpose | Key Fields |
| --- | --- | --- |
| users | All user accounts | id, email, user_type, is_verified |
| jobseekers | Jobseeker profiles | user_id, skills, experience, education |
| recruiters | Recruiter profiles | user_id, company_id, is_verified |
| companies | Company profiles | name, domain, logo, size, linkedin |
| jobs | All job listings | title, company, source, fingerprint |
| internships | Internship listings | title, stipend, duration, source |
| applications | Job applications | user_id, job_id, status, ats_score |
| resumes | Uploaded resumes | user_id, file_url, ats_score, parsed_data |
| ats_scores | ATS analysis results | resume_id, job_id, score, gaps |
| interviews | AI interview sessions | user_id, job_id, scores, recording |
| certifications | User certificates | user_id, name, issuer, verify_url |
| coding_profiles | LeetCode/HackerRank | user_id, platform, rating, solved |
| skills | Skills taxonomy | name, category, related_jobs |
| skill_gaps | Gap analysis results | user_id, missing_skills, roadmap |
| notifications | All notifications | user_id, type, message, is_read |
| job_recommendations | AI recommendations | user_id, job_id, score, reason |
| hackathons | Hackathon listings | name, platform, deadline, prizes |
| scraping_logs | Scraper audit trail | source, run_date, jobs_found |
| verification_requests | Recruiter verification | recruiter_id, company_domain, status |
| email_templates | Email content | type, subject, html_body |
| api_keys | API key management | key_hash, owner_id, rate_limit |
| audit_logs | Security audit | user_id, action, ip, timestamp |
| reports | Fraud reports | reporter_id, job_id, reason, status |

Firestore Security Rules

// firestore.rules

rules_version = '2';

service cloud.firestore {

match /databases/{database}/documents {

// Users can only read their own data

match /users/{userId} {

allow read, write: if request.auth.uid == userId;

}

// Jobs are public read, server-only write

match /jobs/{jobId} {

allow read: if true;

allow write: if request.auth.token.admin == true;

}

// Applications: only the owner

match /applications/{appId} {

allow read, write: if request.auth.uid == resource.data.user_id;

}

}

}

DAY 6 — Email OTP + Phone OTP + Google OAuth

Email Verification (SendGrid)

pip install sendgrid

# backend/app/services/email_service.py

import sendgrid

from sendgrid.helpers.mail import Mail

import secrets

async def send_verification_email(email: str, user_id: str):

token = secrets.token_urlsafe(32)

# Store token in Firestore

db.collection('email_verifications').add({

'user_id': user_id, 'token': token,

'expires_at': (datetime.utcnow() + timedelta(hours=24)).isoformat()

})

verify_url = f'https://hirqube.com/verify?token={token}'

sg = sendgrid.SendGridAPIClient(api_key=settings.SENDGRID_KEY)

mail = Mail(

from_email='noreply@hirqube.com',

to_emails=email,

subject='Verify your HirQube account',

html_content=f'<a href="{verify_url}">Click to verify</a>'

)

sg.client.mail.send.post(request_body=mail.get())

Phone OTP (Firebase Auth)

# Use Firebase Authentication on the frontend

# React: firebase.auth().signInWithPhoneNumber(phoneNumber, recaptchaVerifier)

# Backend: verify the Firebase ID token

from firebase_admin import auth as firebase_auth

@router.post('/verify-phone-token')

async def verify_phone_token(id_token: str):

decoded = firebase_auth.verify_id_token(id_token)

phone = decoded.get('phone_number')

uid = decoded.get('uid')

# Link phone to your user record

return {'verified': True, 'phone': phone, 'uid': uid}

END OF DAYS 4-6: Full auth system ✅  Firebase 24+ collections designed ✅  JWT tokens ✅  Email verification ✅  Phone OTP ✅

DAYS 7–9 — Company Intelligence & Rich Job Data

Goal: Enrich every job with: company logo (proper, not favicon), company size/funding/founded year, Glassdoor rating, tech stack used, and recruiter + HR team LinkedIn profiles

DAY 7 — Company Profiles

Data Sources for Company Intelligence

| Data | Source / API | Free / Paid |
| --- | --- | --- |
| Company Logo | logo.clearbit.com/{domain} | FREE |
| Company Size | Clearbit Company API | 50 lookups/mo free |
| Funding Info | Crunchbase API | $29/mo basic plan |
| Glassdoor Rating | RapidAPI Glassdoor endpoint | 500 req/mo free |
| Tech Stack | Clearbit + job description NLP | FREE via NLP |
| HR LinkedIn Profiles | RapidAPI LinkedIn People Search | Shared RapidAPI key |

Company Enrichment Pipeline

# backend/app/services/company_enricher.py

import httpx

from app.database import db

async def enrich_company_full(company_name: str, domain: str) -> dict:

company_ref = db.collection('companies').where('domain','==',domain).get()

if company_ref:

return company_ref[0].to_dict()   # Use cached data

data = {

'name': company_name,

'domain': domain,

'logo': f'https://logo.clearbit.com/{domain}',

}

# Clearbit enrichment

async with httpx.AsyncClient(timeout=10) as client:

r = await client.get(f'https://company.clearbit.com/v2/companies/find?domain={domain}',

headers={'Authorization': f'Bearer {settings.CLEARBIT_KEY}'})

if r.status_code == 200:

cb = r.json()

data.update({

'size': cb.get('metrics',{}).get('employeesRange'),

'founded': cb.get('foundedYear'),

'linkedin': cb.get('linkedin',{}).get('handle'),

'tech_stack': [t['tag'] for t in cb.get('tech',[])[:15]],

'description': cb.get('description',''),

'type': cb.get('type'),

})

# Glassdoor rating

data['glassdoor_rating'] = await get_glassdoor_rating(company_name)

# HR team (LinkedIn)

data['hr_team'] = await get_hr_team(company_name, domain)

# Cache in Firestore

db.collection('companies').add(data)

return data

async def get_hr_team(company: str, domain: str) -> list:

# Search LinkedIn for HR/Recruiter profiles at this company

url = 'https://linkedin-people-search.p.rapidapi.com/search'

headers = {'X-RapidAPI-Key': settings.RAPIDAPI_KEY,

'X-RapidAPI-Host': 'linkedin-people-search.p.rapidapi.com'}

params = {'query': f'HR recruiter talent acquisition {company}', 'count': 5}

async with httpx.AsyncClient(timeout=10) as client:

r = await client.get(url, headers=headers, params=params)

if r.status_code == 200:

people = r.json().get('data', [])

return [{'name': p.get('name'), 'title': p.get('title'),

'linkedin_url': p.get('profile_url')} for p in people[:5]]

return []

END OF DAYS 7-9: Company logos (proper CDN) ✅  Company size/funding/founded ✅  Glassdoor ratings ✅  Tech stack ✅  HR LinkedIn profiles ✅

DAYS 10–13 — AI Core: ATS Scoring, Resume Parser & Skill Gap

Goal: Build the ATS scoring engine (0–100), resume PDF/DOCX parser using SpaCy NLP, skill extraction, gap analysis, job-resume match scoring with Sentence Transformers, and AI improvement suggestions via Claude API

DAY 10 — Resume Parser (PDF + DOCX → Structured Data)

Resume Parsing Strategy

Your resume parser must extract: Contact Info, Education (degree, institution, year), Work Experience (company, role, dates, description), Skills (technical + soft), Projects, and Certifications.

# backend/app/ai/resume_parser.py

import spacy

import pdfplumber

import docx

import re

from typing import Dict, List

nlp = spacy.load('en_core_web_lg')

TECH_SKILLS = {'python','javascript','react','nodejs','typescript','java',

'sql','postgresql','mongodb','docker','kubernetes','aws',

'git','linux','fastapi','django','machine learning','nlp',

'tensorflow','pytorch','scikit-learn','pandas','numpy',

'html','css','tailwind','flutter','dart','firebase'}

def extract_text_from_pdf(file_bytes: bytes) -> str:

import io

with pdfplumber.open(io.BytesIO(file_bytes)) as pdf:

return '\n'.join(p.extract_text() or '' for p in pdf.pages)

def extract_text_from_docx(file_bytes: bytes) -> str:

import io

doc = docx.Document(io.BytesIO(file_bytes))

return '\n'.join(p.text for p in doc.paragraphs)

def parse_resume(file_bytes: bytes, file_type: str) -> Dict:

text = extract_text_from_pdf(file_bytes) if file_type=='pdf' else extract_text_from_docx(file_bytes)

doc = nlp(text)

return {

'raw_text': text,

'email': extract_email(text),

'phone': extract_phone(text),

'name': extract_name(doc),

'skills': extract_skills(text),

'education': extract_education(text),

'experience': extract_experience(text),

'total_experience_years': calc_experience_years(text),

}

def extract_email(text: str) -> str:

match = re.search(r'[\w.+-]+@[\w-]+\.[\w.]+', text)

return match.group(0) if match else ''

def extract_phone(text: str) -> str:

match = re.search(r'[\+]?[(]?[0-9]{3}[)]?[-\s\.]?[0-9]{3}[-\s\.]?[0-9]{4,6}', text)

return match.group(0) if match else ''

def extract_name(doc) -> str:

for ent in doc.ents:

if ent.label_ == 'PERSON': return ent.text

return ''

def extract_skills(text: str) -> List[str]:

text_lower = text.lower()

return [s for s in TECH_SKILLS if s in text_lower]

DAY 11 — ATS Scoring Engine (0–100)

ATS Scoring Formula

| ATS Component | Weight | Max Points |
| --- | --- | --- |
| Keyword Match (TF-IDF + embeddings) | 35% | 35 |
| Skills Overlap | 25% | 25 |
| Experience Match | 20% | 20 |
| Education Match | 10% | 10 |
| Resume Format Score | 10% | 10 |

# backend/app/ai/ats_scorer.py

from sentence_transformers import SentenceTransformer

from sklearn.feature_extraction.text import TfidfVectorizer

from sklearn.metrics.pairwise import cosine_similarity

import numpy as np

model = SentenceTransformer('all-MiniLM-L6-v2')

def calculate_ats_score(resume_text: str, job_description: str,

resume_skills: list, job_skills: list,

resume_exp_years: float, job_exp_required: float) -> dict:

# 1. Semantic similarity (35 points)

emb_resume = model.encode([resume_text[:1000]])

emb_job    = model.encode([job_description[:1000]])

semantic_sim = cosine_similarity(emb_resume, emb_job)[0][0]

semantic_score = round(semantic_sim * 35, 1)

# 2. Skills overlap (25 points)

resume_set = set(s.lower() for s in resume_skills)

job_set    = set(s.lower() for s in job_skills)

if job_set:

overlap = len(resume_set & job_set) / len(job_set)

skills_score = round(overlap * 25, 1)

else:

skills_score = 12.5

# 3. Experience match (20 points)

if job_exp_required > 0:

exp_ratio = min(resume_exp_years / job_exp_required, 1.2)

exp_score = round(min(exp_ratio, 1.0) * 20, 1)

else:

exp_score = 15.0

# 4. Education (10 points) — simplified

edu_score = 7.0   # Base, improve later with degree matching

# 5. Format score (10 points)

format_score = score_resume_format(resume_text)

total = semantic_score + skills_score + exp_score + edu_score + format_score

total = round(min(total, 100), 1)

missing_skills = list(job_set - resume_set)

return {

'score': total,

'breakdown': {

'semantic': semantic_score,

'skills': skills_score,

'experience': exp_score,

'education': edu_score,

'format': format_score

},

'missing_skills': missing_skills,

'grade': 'A' if total>=85 else 'B' if total>=70 else 'C' if total>=55 else 'D'

}

DAY 12–13 — AI Resume Improvement (Claude API)

# backend/app/ai/resume_improver.py

import anthropic

from app.config import settings

client = anthropic.Anthropic(api_key=settings.ANTHROPIC_API_KEY)

async def get_resume_suggestions(resume_text: str, job_description: str, ats_score: float) -> dict:

prompt = f'''You are a professional resume coach and ATS expert.

Resume (current ATS score: {ats_score}/100):

{resume_text[:2000]}

Job Description:

{job_description[:1500]}

Provide specific, actionable improvement suggestions as JSON:

{{

"summary_suggestions": ["..."],

"skills_to_add": ["..."],

"experience_rewrites": ["Before: ... After: ..."],

"keywords_to_include": ["..."],

"format_improvements": ["..."],

"predicted_new_score": 85

}}'''

message = client.messages.create(

model='claude-sonnet-4-20250514',

max_tokens=1500,

messages=[{'role': 'user', 'content': prompt}]

)

import json

try:

return json.loads(message.content[0].text)

except:

return {'error': 'Could not parse suggestions', 'raw': message.content[0].text}

END OF DAYS 10-13: Resume parser (PDF + DOCX) ✅  ATS scoring 0-100 ✅  Skill extraction ✅  Gap analysis ✅  Claude AI improvement suggestions ✅

DAYS 14–17 — React Frontend: Jobseeker & Recruiter Dashboards

Goal: Build complete React frontend with Tailwind CSS — Jobseeker dashboard (job search, ATS checker, profile), Recruiter portal (post jobs, candidate search, AI ranking), and Admin panel

DAY 14 — React Project Setup

Create React App with Tailwind

cd hirqube/frontend

npx create-react-app . --template typescript

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

npm install axios react-router-dom react-query firebase

npm install @headlessui/react @heroicons/react framer-motion

npm install recharts react-dropzone react-toastify

Project Structure

frontend/src/

├── components/

│   ├── JobCard.tsx           ← Enhanced from existing

│   ├── JobDetail.tsx         ← Enhanced from existing

│   ├── ATSScoreCircle.tsx    ← New: animated score display

│   ├── ResumeUploader.tsx    ← New: drag & drop upload

│   ├── SkillGapChart.tsx     ← New: gap visualization

│   └── CompanyCard.tsx       ← New: company details

├── pages/

│   ├── JobsPage.tsx          ← Enhanced from existing

│   ├── JobseekerDashboard.tsx

│   ├── RecruiterDashboard.tsx

│   ├── ProfilePage.tsx

│   ├── ATSChecker.tsx

│   ├── InterviewPractice.tsx

│   └── AdminPanel.tsx

├── services/

│   └── api.ts                ← Enhanced from existing

└── App.tsx

DAY 15 — ATS Score Display Component

// frontend/src/components/ATSScoreCircle.tsx

import { motion } from 'framer-motion';

interface Props { score: number; label?: string; }

export default function ATSScoreCircle({ score, label }: Props) {

const color = score >= 85 ? '#1E8449' : score >= 70 ? '#2E86C1' : score >= 55 ? '#D35400' : '#E74C3C';

const radius = 54;

const circumference = 2 * Math.PI * radius;

const offset = circumference - (score / 100) * circumference;

return (

<div className='flex flex-col items-center'>

<svg width='140' height='140' viewBox='0 0 140 140'>

<circle cx='70' cy='70' r='54' fill='none' stroke='#E8E8E8' strokeWidth='10'/>

<motion.circle cx='70' cy='70' r='54' fill='none'

stroke={color} strokeWidth='10'

strokeDasharray={circumference}

strokeDashoffset={offset}

strokeLinecap='round'

transform='rotate(-90 70 70)'

initial={{ strokeDashoffset: circumference }}

animate={{ strokeDashoffset: offset }}

transition={{ duration: 1.5, ease: 'easeOut' }}

/>

<text x='70' y='68' textAnchor='middle' fontSize='28' fontWeight='bold' fill={color}>{score}</text>

<text x='70' y='88' textAnchor='middle' fontSize='11' fill='#666'>/100</text>

</svg>

{label && <span className='mt-2 text-sm font-semibold text-gray-600'>{label}</span>}

</div>

);

}

DAY 16 — Jobseeker Dashboard

// frontend/src/pages/JobseekerDashboard.tsx  (simplified)

import { useState, useEffect } from 'react';

import ATSScoreCircle from '../components/ATSScoreCircle';

export default function JobseekerDashboard() {

const [applications, setApplications] = useState([]);

const [resumeScore, setResumeScore] = useState(0);

return (

<div className='min-h-screen bg-gray-50'>

{/* Header */}

<nav className='bg-white shadow-sm px-6 py-4 flex items-center justify-between'>

<span className='text-2xl font-bold text-blue-900'>HirQube</span>

<div className='flex gap-4'>

<button className='text-blue-600 hover:text-blue-800'>Jobs</button>

<button className='text-blue-600 hover:text-blue-800'>Applications</button>

<button className='text-blue-600 hover:text-blue-800'>ATS Check</button>

<button className='text-blue-600 hover:text-blue-800'>Interview Prep</button>

</div>

</nav>

<div className='max-w-7xl mx-auto px-6 py-8 grid grid-cols-4 gap-6'>

{/* Stats Cards */}

<div className='col-span-4 grid grid-cols-4 gap-4'>

{[

{ label: 'Applications Sent', value: applications.length, color: 'blue' },

{ label: 'Interviews Scheduled', value: 3, color: 'green' },

{ label: 'Resume ATS Score', value: `${resumeScore}/100`, color: 'purple' },

{ label: 'Profile Completeness', value: '85%', color: 'orange' },

].map(s => (

<div key={s.label} className='bg-white rounded-xl shadow-sm p-6'>

<p className='text-sm text-gray-500'>{s.label}</p>

<p className='text-3xl font-bold text-gray-800 mt-1'>{s.value}</p>

</div>

))}

</div>

{/* Main: Job Recommendations */}

<div className='col-span-3'>

<h2 className='text-xl font-bold mb-4'>Recommended for You</h2>

{/* JobCard components mapped here */}

</div>

{/* Sidebar: ATS Score */}

<div className='col-span-1'>

<div className='bg-white rounded-xl shadow-sm p-6 text-center'>

<h3 className='font-bold mb-4'>Resume Score</h3>

<ATSScoreCircle score={resumeScore} label='ATS Score' />

</div>

</div>

</div>

</div>

);

}

DAY 17 — Job Card Enhancement (Rich Data)

Enhance your existing JobCard component to show: company logo (proper CDN), Glassdoor rating stars, tech stack tags, application deadline, Glassdoor salary estimate, and recruiter LinkedIn.

// Key additions to existing JobCard.tsx

// Company Logo with fallback:

<img src={job.company_logo || `https://logo.clearbit.com/${job.company_domain}`}

onError={(e) => e.currentTarget.src = '/placeholder-company.png'}

className='w-12 h-12 rounded-lg object-contain border'

alt={job.company} />

// Glassdoor rating:

{job.glassdoor_rating && (

<div className='flex items-center gap-1 text-sm'>

<span className='text-yellow-500'>★</span>

<span>{job.glassdoor_rating}/5 Glassdoor</span>

</div>

)}

// Application deadline badge:

{job.last_date && (

<span className='bg-red-100 text-red-700 text-xs px-2 py-1 rounded-full'>

Apply by {new Date(job.last_date).toLocaleDateString()}

</span>

)}

// Tech stack tags:

{job.tech_stack?.slice(0,4).map(tech => (

<span key={tech} className='bg-blue-50 text-blue-700 text-xs px-2 py-1 rounded'>{tech}</span>

))}

// Recruiter LinkedIn link:

{job.recruiter_linkedin && (

<a href={job.recruiter_linkedin} target='_blank'

className='text-blue-600 text-sm flex items-center gap-1'>

Connect with Recruiter on LinkedIn →

</a>

)}

END OF DAYS 14-17: React setup with TypeScript ✅  ATS score circle ✅  Jobseeker dashboard ✅  Recruiter portal ✅  Rich job cards with logos/ratings ✅

DAYS 18–21 — Neural Interview Engine (AI First Round)

Goal: Build the complete AI interview system — question generation, speech-to-text, NLP response analysis, scoring (Communication 30%, Technical 40%, Confidence 15%, Problem Solving 15%), and automated interview report generation

Interview System Architecture

Flow: Recruiter shortlists candidate → System sends interview invite → Candidate joins AI interview → AI asks questions in sequence → Speech captured → NLP analysis → Score + Report → Recruiter reviews recommendation

Scoring Breakdown

| Component | Weight | How Measured |
| --- | --- | --- |
| Technical Knowledge | 40% | NLP keyword accuracy vs expected answer |
| Communication | 30% | Sentence structure, vocabulary, clarity |
| Confidence | 15% | Hesitation words, speech pace, filler words |
| Problem Solving | 15% | Structured thinking, STAR method usage |

DAY 18 — Question Generator

# backend/app/ai/interview_question_generator.py

import anthropic

from app.config import settings

client = anthropic.Anthropic(api_key=settings.ANTHROPIC_API_KEY)

async def generate_interview_questions(job_title: str, job_description: str,

resume_text: str) -> dict:

prompt = f'''Generate a structured interview for: {job_title}

Job Description: {job_description[:800]}

Candidate Resume Summary: {resume_text[:500]}

Generate exactly these questions as JSON:

{{

"self_intro": "Tell me about yourself and your journey to {job_title}.",

"technical": [

{{"question": "...", "expected_keywords": ["k1","k2"], "difficulty": "medium"}},

{{"question": "...", "expected_keywords": ["k1","k2"], "difficulty": "hard"}},

{{"question": "...", "expected_keywords": ["k1","k2"], "difficulty": "medium"}}

],

"aptitude": [

{{"question": "...", "type": "logical"}},

{{"question": "...", "type": "analytical"}}

],

"behavioral": [

{{"question": "Describe a challenging situation and how you resolved it."}},

{{"question": "Tell me about a project you are most proud of."}}

]

}}'''

msg = client.messages.create(

model='claude-sonnet-4-20250514',

max_tokens=1500,

messages=[{'role': 'user', 'content': prompt}]

)

import json

return json.loads(msg.content[0].text)

DAY 19 — Speech-to-Text Integration

# Use Google Speech-to-Text (free tier: 60 min/month)

# Or OpenAI Whisper (open-source, local)

pip install openai-whisper

# backend/app/ai/speech_transcriber.py

import whisper

import tempfile, os

whisper_model = whisper.load_model('base')  # 74MB, runs on CPU

async def transcribe_audio(audio_bytes: bytes, audio_format: str = 'webm') -> dict:

with tempfile.NamedTemporaryFile(suffix=f'.{audio_format}', delete=False) as f:

f.write(audio_bytes)

tmp_path = f.name

try:

result = whisper_model.transcribe(tmp_path)

return {

'text': result['text'],

'language': result['language'],

'confidence': result.get('confidence', 1.0)

}

finally:

os.unlink(tmp_path)

DAY 20 — NLP Response Analyzer

# backend/app/ai/interview_analyzer.py

import spacy, re

from sentence_transformers import SentenceTransformer

from sklearn.metrics.pairwise import cosine_similarity

nlp = spacy.load('en_core_web_lg')

model = SentenceTransformer('all-MiniLM-L6-v2')

FILLER_WORDS = {'um','uh','like','you know','basically','literally','actually','right'}

def analyze_response(response_text: str, expected_keywords: list) -> dict:

doc = nlp(response_text.lower())

word_count = len([t for t in doc if not t.is_punct])

sent_count = len(list(doc.sents))

# Filler word analysis

filler_count = sum(response_text.lower().count(f) for f in FILLER_WORDS)

filler_rate = filler_count / max(word_count, 1)

# Keyword coverage

keywords_found = [kw for kw in expected_keywords if kw.lower() in response_text.lower()]

keyword_score = len(keywords_found) / max(len(expected_keywords), 1)

# Semantic similarity to expected answer

if expected_keywords:

expected_str = ' '.join(expected_keywords)

emb1 = model.encode([response_text[:500]])

emb2 = model.encode([expected_str])

semantic_score = float(cosine_similarity(emb1, emb2)[0][0])

else:

semantic_score = 0.5

# Communication quality (sentence length variance, vocabulary)

avg_sent_len = word_count / max(sent_count, 1)

comm_score = min(1.0, (1 - filler_rate) * 0.6 + min(avg_sent_len/15, 1.0) * 0.4)

# Confidence (based on positive assertive language)

confidence_indicators = ['i believe','i think','in my experience','i have','i developed']

conf_count = sum(1 for c in confidence_indicators if c in response_text.lower())

conf_score = min(1.0, (1 - filler_rate * 2) * 0.5 + min(conf_count/3, 1.0) * 0.5)

return {

'technical_score': round(keyword_score * 40, 1),

'communication_score': round(comm_score * 30, 1),

'confidence_score': round(conf_score * 15, 1),

'problem_solving_score': round(semantic_score * 15, 1),

'total': round(keyword_score*40 + comm_score*30 + conf_score*15 + semantic_score*15, 1),

'keywords_found': keywords_found,

'word_count': word_count,

'filler_word_rate': round(filler_rate * 100, 1),

}

DAY 21 — Interview Report Generator

# backend/app/ai/interview_report.py

async def generate_interview_report(interview_session: dict) -> dict:

scores = interview_session['scores']

total = sum(s['total'] for s in scores) / len(scores)

prompt = f'''You are an HR expert reviewing an AI interview.

Overall score: {total:.1f}/100

Technical: {scores[0]['technical_score']}  Communication: {scores[0]['communication_score']}

Confidence: {scores[0]['confidence_score']}  Problem Solving: {scores[0]['problem_solving_score']}

Write a concise interview report as JSON:

{{"recommendation": "Strong Hire|Hire|Maybe|No Hire",

"strengths": ["..."],

"improvements": ["..."],

"summary": "2-3 sentence summary for recruiter"}}'''

msg = client.messages.create(

model='claude-sonnet-4-20250514', max_tokens=600,

messages=[{'role': 'user', 'content': prompt}]

)

import json

report = json.loads(msg.content[0].text)

report['total_score'] = round(total, 1)

return report

END OF DAYS 18-21: Question generator ✅  Whisper speech-to-text ✅  NLP response analyzer ✅  4-component scoring ✅  Interview report with hire recommendation ✅

DAYS 22–25 — Flutter Mobile App + Notifications System

Goal: Build Flutter mobile app (iOS + Android), integrate Firebase push notifications, add daily job digest emails (SendGrid), and SMS alerts via Twilio for interview invites

DAY 22 — Flutter Project Setup

Install Flutter

# Install Flutter SDK (https://flutter.dev/docs/get-started/install)

# Add to PATH and verify:

flutter doctor

# Create Flutter project

cd hirqube/mobile

flutter create hirqube_app --org com.hirqube

cd hirqube_app

# Add dependencies to pubspec.yaml:

dependencies:

flutter:

sdk: flutter

http: ^1.1.0

firebase_core: ^2.24.0

firebase_auth: ^4.15.0

firebase_messaging: ^14.7.0

go_router: ^12.0.0

provider: ^6.1.1

cached_network_image: ^3.3.0

flutter_local_notifications: ^16.2.0

file_picker: ^6.1.0

DAY 23 — Mobile Job List Screen

// mobile/lib/screens/jobs_screen.dart

import 'package:flutter/material.dart';

import 'package:http/http.dart' as http;

import 'dart:convert';

class JobsScreen extends StatefulWidget {

@override _JobsScreenState createState() => _JobsScreenState();

}

class _JobsScreenState extends State<JobsScreen> {

List jobs = [];

bool loading = true;

String query = 'developer';

@override

void initState() { super.initState(); fetchJobs(); }

Future fetchJobs() async {

final res = await http.get(Uri.parse(

'https://api.hirqube.com/api/jobs?q=$query&limit=20'));

setState(() {

jobs = json.decode(res.body)['data'];

loading = false;

});

}

@override

Widget build(BuildContext context) {

return Scaffold(

appBar: AppBar(

title: Text('HirQube', style: TextStyle(fontWeight: FontWeight.bold)),

backgroundColor: Color(0xFF1B4F72),

foregroundColor: Colors.white,

),

body: loading ? Center(child: CircularProgressIndicator())

: ListView.builder(

itemCount: jobs.length,

itemBuilder: (ctx, i) => JobCard(job: jobs[i]),

),

);

}

}

DAY 24 — Firebase Push Notifications

Backend: Send Push Notification

# backend/app/services/notification_service.py

from firebase_admin import messaging

async def send_push_notification(fcm_token: str, title: str, body: str, data: dict = {}):

message = messaging.Message(

notification=messaging.Notification(title=title, body=body),

data={k: str(v) for k, v in data.items()},

token=fcm_token,

android=messaging.AndroidConfig(priority='high'),

apns=messaging.APNSConfig(

payload=messaging.APNSPayload(

aps=messaging.Aps(sound='default', badge=1)

)

)

)

response = messaging.send(message)

return {'message_id': response}

# Use cases:

# await send_push_notification(token, 'New Job Match!',

#   'React Developer at Google — 92% match', {'job_id': '123'})

#

# await send_push_notification(token, 'Interview Scheduled',

#   'AI Interview for Senior Dev role — starts in 10 min', {'interview_id': '456'})

DAY 25 — Daily Email Digest (SendGrid)

# backend/app/services/email_digest.py

# Runs daily at 8 AM — sends personalized job digest to each jobseeker

async def send_daily_job_digest():

jobseekers = db.collection('users').where('user_type','==','jobseeker')

# Build personalized digest for each user

for user_doc in jobseekers.stream():

user = user_doc.to_dict()

if not user.get('email_notifications', True): continue

# Get top 5 new jobs matching user skills

skills = user.get('skills', ['developer'])

query = ' OR '.join(skills[:3])

new_jobs = (db.collection('jobs')

.where('created_at', '>', yesterday_timestamp)

.limit(5).get())

if not new_jobs: continue

html = build_email_html(user['full_name'], [j.to_dict() for j in new_jobs])

await send_email(user['email'], 'Your Daily Job Digest — HirQube', html)

def build_email_html(name: str, jobs: list) -> str:

job_html = ''.join(f'''

<div style='border:1px solid #ddd;padding:16px;margin:8px 0;border-radius:8px;'>

<img src='{j.get("company_logo","")}' width='40' height='40' style='border-radius:4px;'>

<strong>{j["title"]}</strong> at {j["company"]}<br>

{j["location"]} | {j.get("salary_display","Salary not specified")}<br>

<a href='https://hirqube.com/jobs/{j["id"]}'>View & Apply →</a>

</div>''' for j in jobs)

return f'<h2>Hi {name}, here are today\'s top jobs for you!</h2>{job_html}'

END OF DAYS 22-25: Flutter app setup ✅  Mobile job list ✅  Firebase push notifications ✅  Daily email digest ✅  SMS alerts (Twilio) ready ✅

DAYS 26–30 — Performance, Scaling & AWS Deployment

Goal: Optimize search with Algolia/Elasticsearch full-text search, add Redis caching layer, containerize with Docker, deploy on AWS (EC2 + S3 + CloudFront), set up CI/CD, configure monitoring

DAY 26 — Redis Caching Layer

# backend/app/cache.py

import redis.asyncio as redis

import json

from app.config import settings

redis_client = redis.from_url(settings.REDIS_URL)

async def cache_get(key: str):

val = await redis_client.get(key)

return json.loads(val) if val else None

async def cache_set(key: str, value, ttl: int = 300):

await redis_client.setex(key, ttl, json.dumps(value, default=str))

# Usage in jobs router:

@router.get('/jobs')

async def get_jobs(q: str = '', location: str = '', page: int = 1):

cache_key = f'jobs:{q}:{location}:{page}'

cached = await cache_get(cache_key)

if cached:

return cached   # Return from Redis in <1ms

# Fetch from Firestore

jobs = await fetch_jobs_from_db(q, location, page)

await cache_set(cache_key, jobs, ttl=600)   # Cache 10 min

return jobs

DAY 27 — Algolia Search Integration

Algolia provides instant full-text search across 1M+ jobs with faceted filtering (salary, skills, location, job type) in under 50ms.

pip install algoliasearch

# backend/app/services/search_service.py

from algoliasearch.search_client import SearchClient

from app.config import settings

client = SearchClient.create(settings.ALGOLIA_APP_ID, settings.ALGOLIA_API_KEY)

index = client.init_index('jobs')

# Configure index (run once)

def setup_algolia_index():

index.set_settings({

'searchableAttributes': ['title', 'company', 'location', 'required_skills', 'description'],

'attributesForFaceting': ['source', 'job_type', 'location', 'required_skills', 'is_remote'],

'ranking': ['desc(posted_date)', 'typo', 'geo', 'words', 'filters', 'proximity', 'attribute', 'exact', 'custom'],

'customRanking': ['desc(glassdoor_rating)'],

})

async def search_jobs(query: str, filters: dict = {}, page: int = 0) -> dict:

algolia_filters = []

if filters.get('job_type'): algolia_filters.append(f'job_type:{filters["job_type"]}')

if filters.get('is_remote'): algolia_filters.append('is_remote:true')

if filters.get('location'): algolia_filters.append(f'location:"{filters["location"]}"')

results = index.search(query, {

'filters': ' AND '.join(algolia_filters),

'page': page,

'hitsPerPage': 20,

'facets': ['source', 'job_type', 'location'],

})

return results

# Sync a new job to Algolia:

def index_job(job: dict):

index.save_object({**job, 'objectID': job['id']})

DAY 28 — Docker Containerization

Dockerfile (Backend)

# backend/Dockerfile

FROM python:3.11-slim

WORKDIR /app

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

RUN python -m spacy download en_core_web_lg

COPY . .

EXPOSE 8000

CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000"]

docker-compose.yml

version: '3.9'

services:

backend:

build: ./backend

ports: ['8000:8000']

env_file: ./backend/.env

depends_on: [redis]

restart: unless-stopped

frontend:

build: ./frontend

ports: ['3000:3000']

restart: unless-stopped

redis:

image: redis:7-alpine

ports: ['6379:6379']

volumes: ['redis_data:/data']

scraper:

build: ./scraper

depends_on: [backend]

volumes:

redis_data:

DAY 29 — AWS Deployment

AWS Architecture

| Service | AWS Component | Cost (approx) |
| --- | --- | --- |
| Backend API | EC2 t3.medium + Auto Scaling | $30–60/mo |
| Frontend | S3 + CloudFront CDN | $5–15/mo |
| Database | Firebase (already cloud) | Free–$25/mo |
| Cache | ElastiCache Redis | $13–30/mo |
| File Storage | S3 (resumes, logos) | $1–5/mo |
| Search | Algolia (10K queries free) | Free–$29/mo |
| CI/CD | GitHub Actions | Free |
| Monitoring | CloudWatch + Sentry | Free–$10/mo |

AWS Deployment Steps

- Create AWS account at aws.amazon.com

- Launch EC2 t3.medium instance (Ubuntu 22.04)

- SSH in: ssh -i hirqube.pem ubuntu@YOUR_EC2_IP

- Install Docker: curl -fsSL https://get.docker.com | sh

- Clone your repo: git clone https://github.com/you/hirqube

- Copy .env file to server (never commit this to Git!)

- Run: docker compose up -d

- Configure Nginx reverse proxy (port 80/443 → 8000)

- Get SSL certificate: sudo certbot --nginx

- Build frontend: cd frontend && npm run build

- Upload to S3: aws s3 sync build/ s3://hirqube-frontend

- Create CloudFront distribution pointing to S3 bucket

- Update all API URLs in frontend to production domain

DAY 30 — Monitoring & Final Checks

# Install Sentry for error tracking

pip install sentry-sdk[fastapi]

# In main.py:

import sentry_sdk

sentry_sdk.init(dsn=settings.SENTRY_DSN, traces_sample_rate=0.1)

Production Readiness Checklist

- API rate limiting (slowapi: pip install slowapi)

- HTTPS enabled on all endpoints

- CORS restricted to your domain only (not '*')

- Firebase security rules tested

- All API keys in environment variables (not code)

- Database backups configured

- Error logging with Sentry

- Health endpoint monitored (UptimeRobot free tier)

- Daily job sync verified working

- Mobile app submitted to Play Store / App Store

🚀 LAUNCH DAY 30: Platform deployed on AWS ✅  Search with Algolia ✅  Redis caching ✅  Docker containers ✅  CI/CD pipeline ✅  Monitoring live ✅  HirQube is LIVE!

QUICK REFERENCE — Commands, APIs & Secrets

Essential Commands

| Command | What it does |
| --- | --- |
| uvicorn app.main:app --reload | Start FastAPI backend (dev) |
| docker compose up -d | Start all services |
| scrapy crawl internshala | Run internship scraper |
| python -m pytest tests/ | Run all tests |
| npm run build (frontend) | Build React for production |
| flutter build apk --release | Build Android APK |
| firebase deploy --only firestore:rules | Deploy Firestore rules |
| aws s3 sync build/ s3://hirqube | Deploy frontend to AWS S3 |

All API Keys Needed

| Service | Sign Up URL | Cost |
| --- | --- | --- |
| JOB DATA SOURCES |
| Adzuna | developer.adzuna.com | FREE |
| Jooble | jooble.org/api (email for key) | FREE |
| RapidAPI (LinkedIn+Indeed) | rapidapi.com | $0–$10/mo |
| AI & ENRICHMENT |
| Anthropic (Claude) | console.anthropic.com | Pay per token |
| Clearbit (logos+company) | clearbit.com/developers | 50 free/mo |
| COMMUNICATIONS & INFRA |
| SendGrid (email) | sendgrid.com | 100/day free |
| Twilio (SMS OTP) | twilio.com | $0.05 per SMS |
| Algolia (search) | algolia.com | 10K queries free |

🚀  HirQube — Built with dedication. Good luck, Mahesh!

Keep this guide saved. Refer back to each day's section as you build. You've got this.